# CRP v6 — Engineering Brief & Developer Prompt

From: Constantinos Vidiniotis, Founder, AutoCyber AI Pty Ltd To: Lead Engineer (human) — or paste into an agentic coding tool (e.g. Claude Code) run against the CRP monorepo Re: Audit, correct, and complete CRP v6 for the one-month open-protocol launch Prime directive: Make CRP a protocol that any developer — and I — can reuse to build full agentic/AI products by declaring tools and policy, not re-implementing the loop. Everything below serves that.

## 0. How to use this brief

You are being handed the complete research and specification corpus for the Context Relay Protocol (CRP). Your job is not to trust it — it was written partly from the live site and partly from inference, and it explicitly flags where it guessed. Your job is to verify it against the real codebase, correct it to the real names and conventions, close the genuine gaps, and implement the launch cut.

Work in the phases in §4. Produce the deliverables in §5. Hold the constraints in §3 as non-negotiable — especially the marketing position (§3.1) and the reusability north star (§3.2). When you find the corpus is wrong about the code, the code wins and you correct the document — and log it (§5.1).

This brief can be executed by a senior engineer directly, or given to an agentic coding assistant with repo access; in the latter case, treat §4 as an ordered task list and open a PR per phase.

## 1. Context: what CRP is (the agreed position — do not drift from this)

CRP is the agentic positioning layer for SLM-first AI. MCP exposes tools; A2A connects agents; CRP positions every agent on the right task, with the right context and tools — so small local models can complete agentic tasks reliably, without context overload — and proves it operated safely. Safety, grounding, and provenance are enforced in the same loop, not bolted on. This is already the live positioning at crprotocol.io and it is correct; your work must reinforce it, never quietly reframe the product away from it.

Products (one funnel, three buyers — keep them distinct): - CRP Scan (free, VS Code extension): finds ungoverned AI calls, opens remediation PRs. Top of funnel — awareness. Do not monetise. - CRP Gateway (runtime): routes every AI/agent call through governed positioning + context management + structured tool-calling + streaming governance. This is where the positioning and agent-security story is a product. Adoption. - CRP Comply (monetisation capstone): turns Gateway’s runtime evidence into audit-ready deliverables for EU AI Act / ISO 42001 / NIST AI RMF / GDPR. Keep Comply on the compliance budget line — that is where the money is. Claim “evidence, not certification” precisely; over-claiming compliance has legal downside.

The funnel that must work for launch: Scan → Gateway → Comply.

## 2. The deliverables to ingest (read all of these first)

Five documents were produced (each has a .docx and a _source.md; read the .md). Ingest in this order:

- Architecture_of_Understanding_in_Agentic_AI (source.md). The eight/ten-component model of machine cognition; reasoning ladder; memory; world models; meta-cognition. Part IV is the R1–R5 roadmap and the honest open-problems list. This is the “what the protocol must eventually do for reasoning/understanding” reference.

- Architecture_of_Tool_Use_in_Agentic_AI (source.md). The nine-stage tool loop; intent-compiler DSL; constrained decoding; the trusted policy gate; grounding/faithfulness. Chapter 29 is the T1–T6 roadmap. T1/T2/T4 (typed tool manifest, intent-compiler, tool-result envelope) are the gap you will close as SPEC-059.

- Architecture_of_Transparency_in_Agentic_AI (source.md). What to display; SSE/WebSockets; the AG-UI event standard; faithful narration; engagement. Chapter 26 is the D1–D6 roadmap. D1–D3 are in the launch cut. Templates 1–12 are real streaming code to adapt.

- CRP_v6_Implementation_Specification (source.md). The nine specs SPEC-049…057 (Verification Relay, Learned Router, Predictive Positioning, Intent/Speech-Act, Clarification, Structured Decoding, Epistemic Profiles, Transparency Emission, Bi-Temporal CKF), each with code, integration points, conformance, and security. Appendix A traces one request through all nine; Appendix B is the wave-by-wave build checklist. This is the forward roadmap; most of it is post-launch (see §3.3).

- CRP_v6_Agent_SDK_and_Launch_Completion (source.md). The coverage verdict (research → spec map), SPEC-059 (tool manifest + intent-compiler + result envelope — the real gap), the crp.Agent SDK with runnable code, the one-month launch cut, and product positioning. This document is your primary work order; the other four are its evidence base.

Also ingest the live protocol reality: - crprotocol.io — the spec catalogue (SPEC-001…048), the shipped SDK surface (crp.SDKClient, progressive disclosure levels, @client.tool, ask/complete/ingest), and product pages. - comply.crprotocol.io — Comply’s current messaging (verify positioning against §1). - CRP Scan on the VS Code Marketplace — the funnel entry. - The actual monorepo — the source of truth that overrides every document.

### 2.1 The complete new-spec inventory — WRITE a document for EVERY one of these

There are eleven new specifications across the corpus (SPEC-049…059). Write and publish a formal spec document for all eleven, in the real CRP house style, into the catalogue — the open protocol must be documentation-complete at launch. Nothing here is omitted. What differs per spec is only whether it is implemented in the launch month or published as documented roadmap (see §3.3 and Phase 3): a roadmap spec still ships as a complete, numbered document, just not as running code yet.

| Spec | Name | Closes research | Write doc? | Implement in month? |
| --- | --- | --- | --- | --- |
| SPEC-049 | Verification Relay (PRM + symbolic + LLM-Modulo) | R1 | Yes | Symbolic only; PRM judge → roadmap |
| SPEC-050 | Quality-Tier-Supervised Router | R2, T5 | Yes | Capability-profile fallback only; learned model → roadmap |
| SPEC-051 | Predictive Positioning & World-Model Induction | R3 | Yes | Roadmap (year-scale) |
| SPEC-052 | Intent & Speech-Act Positioning | R4 | Yes | Yes if intent/coref already shipped in extraction; else roadmap |
| SPEC-053 | Clarification Protocol (CRP-Clarification-Required) | R4 | Yes | Roadmap (novel; low effort — pull forward if time allows) |
| SPEC-054 | Structured Decoding Enforcement (XGrammar) | T3 | Yes | Yes — launch |
| SPEC-055 | Epistemic Profiles & Calibration | R5 | Yes | Semantic-entropy only; calibration curves → roadmap |
| SPEC-056 | Transparency Emission Layer (AG-UI + governance events) | D1–D6 | Yes | D1–D3 launch; D4–D6 roadmap |
| SPEC-057 | Bi-Temporal CKF | R5 | Yes | Roadmap |
| SPEC-058 | Governed Delegation (multi-agent) | Multi-agent frontier | Yes (as Draft/preview) | Roadmap (Wave 4) |
| SPEC-059 | Agent Capability Layer (manifest + compiler + envelope) | T1, T2, T4 | Yes | Yes — launch (the reuse gap) |

Rule: every row gets a written spec document; only the “Yes — launch” rows get built now. A published open protocol with eleven coherent specs and a clearly-labelled implemented-vs-roadmap split is exactly the right launch posture — complete on paper, honest about code. Also update the master index/roadmap doc so the catalogue reads 001…059 cleanly.

## 3. Hard constraints (non-negotiable)

### 3.1 Preserve the marketing position

Every design decision must keep CRP framed as agentic positioning for SLM-first AI, proven safe. Do not let an engineering convenience reframe the product as “another agent framework” or “MCP-plus-headers.” Keep Comply on the compliance budget line; keep security/positioning as the Gateway/protocol story. If a technical choice would force a positioning drift, flag it (§5.1) rather than silently taking it.

### 3.2 Reusability is the north star

The definition of success: building a new agent = declaring its tools (typed manifest) + policy + model. The loop is the protocol’s. When SPEC-049/050/051 later ship, every existing agent must inherit them for free, with no per-agent rewrite. If any design forces per-agent re-implementation of positioning, tool-calling, safety, or narration, it is wrong — fix it.

### 3.3 Honesty rule (ship what’s real, name what’s not)

The corpus deliberately marks things [OPEN] and defers data-dependent specs. Preserve this. Do not implement, and do not let marketing claim, capabilities that need a trained model or data volume we do not have at ~3 clients (learned router SPEC-050, PRM judge in SPEC-049, world-model induction SPEC-051, calibration SPEC-055). These are published roadmap, not launch. Over-claiming in a governance product is a legal and reputational risk, not just a marketing one.

## 4. Your tasks, in order

### Phase 0 — Ingest & build the traceability matrix

Read all five documents and the live catalogue. Produce a traceability matrix: every research roadmap item (R1–R5, T1–T6, D1–D6) → the spec that covers it (existing SPEC-00x or v6 SPEC-04x/05x/059) → the actual code module in the repo that implements it (or “MISSING”) → status (shipped / partial / specced-only / gap). This matrix is the map for everything after.

### Phase 1 — Proof-check & correct against the real code

The Agent SDK code in deliverable #5 uses inferred method names (SDKClient.position, fill_intent, narrate_faithful, dpe, ckf.index_manifest, stream_sink, tokenizer_key, new_session, execute). These are shape-real, not name-real. Your job: - Map each inferred call to the actual crp.SDKClient / Gateway / CKF / DPE method and signature in the repo. Rewrite SPEC-059 and the crp.Agent class to bind to the real API and naming conventions. - For every spec claim (SPEC-049…059) that asserts the protocol “does X,” verify the repo actually does X. Where it doesn’t, mark the spec specced-only and note the delta. - Confirm integration-point spec numbers are right (e.g. the corpus assumes DPE=005, SPDL=006, dispatch=008, CKF=009, audit=011, Gateway=016, ROS=021, SQB=026, Tier-E=029, CSO=030, STL=031, Safety Control Plane=033, Multi-Agent Safety=012). Correct any that are wrong against the live catalogue.

### Phase 2 — Close the real gap: SPEC-059 (tool manifest + compiler + envelope)

Implement the T1/T2/T4 layer against the real substrate: - Typed Tool Manifest (T1): the Intent base + per-tool metadata (effect, safety_class, requires_privilege, when_to_use), indexed in the real CKF for selection-as-retrieval (T5). - Intent-Compiler (T2): the compile() convention — model fills a safe typed intent; a deterministic, versioned compiler emits the real invocation + provenance. Wire dangerous-binary tools (e.g. the pentest scanner) through it. - Tool-Result Envelope (T4): structured capture, raw-by-reference, confidence, hashed into the real HMAC audit chain (SPEC-011). Bind all three to the actual dispatch/CKF/audit APIs from Phase 1.

### Phase 3 — Validate & finalise the launch cut

Confirm the §3.3 launch cut is buildable in the month against the real code. Re-sequence if reality disagrees. The launch build is: - SPEC-059 + crp.Agent SDK (the reuse surface) — bound to real API. - SPEC-054 Structured Decoding — XGrammar in the Gateway generation path (verify XGrammar is compatible with the runtime we use — vLLM/SGLang/Ollama; if Ollama-only, identify the grammar path or a fallback). - SPEC-056 D1–D3 only — AG-UI event emission, the crp.* governance-event vocabulary, and faithful (entailment-checked) narration. Defer D4–D6. - One reference agent end-to-end via the SDK + quickstart docs. - Scan → Gateway → Comply funnel wired and tested; Comply generates an evidence pack from a real Agent-SDK run. - All eleven new spec documents (049–059) written and published (§2.1) — the documents ship even where the code is roadmap.

Implemented-in-code is only the “Yes — launch” rows. The remainder — SPEC-049 PRM judge, SPEC-050 learned model, SPEC-051, SPEC-052 (if not already shipped), SPEC-053, SPEC-055 calibration curves, SPEC-057, SPEC-058 — are published as documented roadmap, not built. (SPEC-053 clarification is low-effort and novel; pull it into the launch if the reference-agent work finishes early.)

### Phase 4 — Implement

Build Phase 3’s list. One PR per component. Each PR must show the reusability invariant (§3.2) holds: the reference agent, and a second trivially-different agent, both run on the unmodified loop.

### Phase 5 — Further-investigate the research (feasibility pass)

For each deferred/roadmap spec, do a short feasibility spike and write a one-paragraph verdict: is the approach in the research still current (check the cited libraries — XGrammar, Z3, semantic entropy, WALL-E-style induction, RouteLLM, Graphiti — are current as of mid-2026), is it feasible on our stack, and what is the real trigger to build it (usually data volume). Flag anything the research over-optimistically assumed. This protects us from building on a stale or infeasible premise later.

## 5. What to deliver back

### 5.1 A correction log

Every place the corpus was wrong about the code, the real name/convention, or an infeasible assumption — with the correction. This is how the specs become trustworthy.

### 5.2 The traceability matrix (Phase 0), completed.

### 5.3 Corrected, real-API-bound SPEC-059 and crp.Agent SDK

Copy-paste-real, not shape-real. Plus the reference agent and the second-agent reuse proof.

### 5.4 A gap list with severity × effort

Every specced-only or gap item, sized, with a recommendation: launch / roadmap / drop.

### 5.5 The launch PR plan

The ordered PRs for Phase 4, with the acceptance criteria (§6) per PR.

### 5.6 The feasibility verdicts (Phase 5).

### 5.7 All eleven new spec documents (049–059), published

Written in house style into the catalogue, each labelled implemented or roadmap, with the master index updated to 001…059. Nothing from §2.1 is omitted from the documentation, regardless of what is coded this month.

## 6. Definition of done (launch acceptance criteria)

- ☐ A developer can build a new governed agent by declaring tools + policy + model — no loop code — and it runs positioning, grammar-valid tool calls, safety-class gating/HITL, DPE on every step, faithful narration, and a signed audit. (Reusability proven.)

- ☐ A second, unrelated agent is built the same way in ~15 lines on the unmodified loop. (Reuse invariant.)

- ☐ Local-SLM tool calls are structurally valid by construction (structured decoding live). (Reliability.)

- ☐ A run streams AG-UI + crp.* governance events; narration is entailment-checked against the trace. (Legibility + faithfulness.)

- ☐ Comply produces an audit-ready evidence pack from an Agent-SDK run; the Scan → Gateway → Comply path converts end-to-end. (Monetisation path.)

- ☐ The SPEC docs match the code (correction log applied); roadmap specs are clearly labelled roadmap. (Honesty rule.)

- ☐ All eleven new spec documents (049–059) are written and published (§2.1), catalogue index reads 001…059, each marked implemented or roadmap. (Documentation-complete — nothing omitted.)

- ☐ The marketing position (§1, §3.1) is intact across protocol, Gateway, and Comply. (No drift.)

## 7. One-line summary for the developer

Verify the corpus against the repo; bind SPEC-059 and the crp.Agent SDK to the real API; write all eleven new spec documents (049–059) so the protocol is documentation-complete; implement the launch subset (059 + Agent SDK + 054 + 056 D1–D3 + one reference agent) so anyone can build governed SLM agents by declaring tools and policy; publish the heavy specs as clearly-labelled roadmap; keep Comply on the compliance budget line and the position exactly as agreed. Reusability is the whole point.

Attachments: the five _source.md deliverables above. Source of truth: the CRP monorepo and crprotocol.io. When they conflict, the repo wins and the docs get corrected.